# Afyavox AI - System Development Roadmap

Founder: Elijah Mwangi (Ellines Tech)

Vision: A voice-powered clinical assistant that listens, translates, and generates structured medical notes in real time.

# Phase 1: Foundation (Weeks 1-2)

- Set up development environment (React frontend, Python backend)

- Implement audio recording from browser

- Integrate Whisper for speech-to-text

- Display raw transcription in UI

# Phase 2: Translation Layer (Week 3)

- Detect language automatically

- Integrate translation (Whisper or NLLB)

- Convert all speech to English

- Display translated output

# Phase 3: AI Medical Notes (Week 4)

- Integrate local LLM (Ollama - LLaMA/Mistral)

- Design prompt for clinical note generation

- Output structured notes (symptoms, diagnosis, plan)

# Phase 4: Frontend UI (Month 2)

- Build React dashboard

- Add recording button and live transcript view

- Add copy/export functionality

- Improve UX design for doctors

# Phase 5: Real-Time System (Month 3)

- Implement streaming transcription

- Optimize latency

- Add speaker identification (doctor vs patient)

# Phase 6: Deployment & Access

- Deploy backend (cloud or local server)

- Ensure cross-device compatibility

- Enable browser-based access globally

# Phase 7: Advanced Features

- Offline mode support

- Mobile app (Android)

- Integration with hospital systems (EMR)

- Data security and compliance